REGULAR COUNCIL MEETING
APRIL 10, 2008

CALL TO ORDER:
MEETING CALLED TO ORDER BY MAYOR VIRGIL LERFALD AT 7:30 P.M.

PLEDGE OF ALLEGIANCE:

ROLL CALL:

MEMBERS PRESENT:  BRAD INGMAN, VIRGIL LERFALD, BRUCE HAAVEN, TOBY STROM, MARY GOODWIN AND TERESA SYVERSON, CLERK-TREASURER.

MEMBERS ABSENT:  NONE.

GUESTS:  CHRIS THORSON-ULTEIG ENGINEERS, WILLIS IHRKE, LARRY HEDLUND, WALT LINDSETH AND ROBIN SHIMPA.

APPROVAL OF MINUTES:


a)
MARCH 13TH, REGULAR COUNCIL MEETING:

MOTION BY BRUCE HAAVEN, SECONDED BY MARY GOODWIN, TO APPROVE THE MINUTES OF THE MARCH 13TH, REGULAR COUNCIL MEETING.  PASSED UNOPPOSED.

PUBLIC CONCERNS:
WALT LINDSETH, LINDSETH GARBAGE SERVICE, WAS PRESENT AT THE MEETING TO REQUEST AN INCREASE IN GARBAGE RATES DUE TO THE INCREASING FUEL PRICES.  MOTION BY MARY GOODWIN, SECONDED BY BRAD INGMAN TO RAISE RESIDENTIAL GARBAGE RATES $10.00 PER QUARTER, EFFECTIVE JULY 1ST 2008.  PASSED UNOPPOSED.

OLD BUSINESS:

a)
WELLS/WELLHOUSE UPDATE:

THE FOLLOWING ITEMS ARE COMPLETED ON THE WELLHOUSE:  CHEMICAL PUMPS, DUCTWORK, HEATERS, DEHUMIDIFIER.  THE SYSTEM CONTROLS AND DOORS ARE LEFT TO BE INSTALLED.  CHRIS WILL CHECK ON THE LANDSCAPING TO SEE OF THE FOOTBALL FIELD COULD BE DONE AT THE SAME TIME.  MOTION BY MARY GOODWIN, SECONDED BY BRUCE HAAVEN TO APPROVE THE BILL TO ICS IN THE AMOUNT OF $100,272.50 AND THE CHANGE ORDER IN THE AMOUNT OF ($540.00).  PASSED UNOPPOSED.  THEIN WELL REQUESTED A CHANGE ORDER TO REHAB WELL #1, WELL PUMP, WIRING AND PITLESS UNIT.  MOTION BY BRAD INGMAN, SECONDED BY TOBY STROM, TO APPROVE THE CHANGE ORDER IN THE AMOUNT OF $46,175.85.  COUNCIL DISCUSSED REPAIRING THE PATCHES ON THE RAILROAD AND POPLAR COURT WHEN THE TARRING CREW IS HERE.  ALSO, CHRIS WILL CONTACT THE CONTRACTOR TO RAISE THE MANHOLES ON CSAH8.


b)
CITY HALL REMODLING/SIDING:

ESTIMATE FOR STEEL SIDING ON THE CITY HALL BUILDING, SIDING & LABOR = $35,000 - $37,000.  PROPOSAL OF NEW MAINTENANCE FREE SIDING = $35,000-$40,000 FOR MATERIALS AND $15,000 FOR LABOR.  MOTION BY TOBY STROM, SECONDED BY MARY GOODWIN, TO PURSUE WITH STEEL SIDING AND FALDET CONSTRUCTION.  UNOPPOSED:  TOBY STROM, MARY GOODWIN, BRAD INGMAN.  OPPOSED:  BRUCE HAAVEN.


c)
ALL SCHOOL REUNION:

VIRGIL LERFALD INFORMED THE COUNCIL OF A BROCHURE THAT HE WOULD LIKE TO PUT TOGETHER FOR THE ALL-SCHOOL REUNION.  THE BROCHURE WOULD FEATURE ALL OF THE BUSINESSES IN MCINTOSH, A BRIEF DESCRIPTION OF THE BUSINESS AND PICTURES OF THE BUSINESS AND ALUMNI EMPLOYED BY THAT BUSINESS.

Page 1

COUNCIL MEETING MINUTES/APRIL 10, 2008

HE HAS RECEIVED AN ESTIMATE FROM RICHARDS PUBLISHING IN THE AMOUNT OF $2,000 FOR 1,000 COPIES.  HE WOULD LIKE THE BROCHURE TO BE DONE IN MEMORY OF BARB INGMAN.  MOTION BY BRAD INGMAN, SECONDED BY TOBY STROM, TO PROCEED WITH THE BROCHURE.  PASSED UNOPPOSED.

NEW BUSINESS:


a)
BUILDING PERMIT/DALE MELLGREN/CEDAR FENCE:
MOTION BY BRUCE HAAVEN, SECONDED BY BRAD INGMAN, TO APPROVE THE BUILDING PERMIT FOR DALE MELLGREN TO INSTALL A CEDAR FENCE ON HIS PROPERTY AT 550 RIVERSIDE AVENUE. PASSED UNOPPOSED.


b)
BUILDING PERMIT/FARMCHEK SERVICES/30X36 ADDITION:

MOTION BY MARY GOODWIN, SECONDED BY TOBY STROM, TO APPROVE THE BUILDING PERMIT FOR FARMCHEK SERVICES TO CONSTRUCT A 30X36 ADDITION TO THEIR EXISTING BUILDING.  PASSED UNOPPOSED.

c)
SUMMER RECREATION UPDATE & USE OF FIELD BY WIN-E-MAC SCHOOL:

CITY CLERK INFORMED THE COUNCIL THAT DUE TO CHANGES IN SCHOOL BUS DRIVER MANDATES, THE SUMMER REC. PROGRAM WOULD NOW BE RUN THROUGH THE WIN-E-MAC SCHOOL.  CLERK WILL STILL BE ACTIVE IN COORDINATING OF THE PROGRAM.  THE WIN-E-MAC SCHOOL HAS ASKED TO USE THE CENTENNIAL FIELD FOR VARSITY SOFTBALL GAMES.  COUNCIL THOUGHT IT WAS A GOOD USE FOR THE FIELD.

APPROVAL OF MONTHLY BILLS:

MOTION BY BRUCE HAAVEN, SECONDED BY BRAD INGMAN, TO APPROVE ALL GENERAL FUND BILLS FOR PAYMENT IN THE AMOUNT OF $15,952.45.  PASSED UNOPPOSED.

MOTION BY BRUCE HAAVEN, SECONDED BY BRAD INGMAN, TO APPROVE ALL UTILITY FUND BILLS FOR PAYMENT IN THE AMOUNT OF $1,106.64.  PASSED UNOPPOSED.

COUNCIL & STAFF REPORTS:

LARRY HEDLUND INFORMED THE COUNCIL THAT THE 30’ X 36’ CULVERT ON THE DUMPGROUND ROAD NEEDS TO BE REPLACED.  HE WILL CHECK ON OBTAINING A USED CULVERT FROM THE CSAH8 PROJECT.

BRUCE HAAVEN WOULD LIKE ALL STREET SIGNS TO BE UPDATED.

A PROPERTY RENTER FROM THE 5TH STREET DUPLEXES ASKED IF THE FLOWERING CRAB TREES COULD BE REMOVED, COUNCIL FELT ENOUGH TREES HAVE BEEN REMOVED AND WOULD LIKE THEM TO STAY.

LARRY HEDLUND SAID THERE ARE SEVERAL TREES WITH A FUNGUS THAT WILL NEED TO BE REMOVED.

DENISE SHERER HAS COMPLAINED TO COUNCIL MEMBERS ABOUT THE TRUCK TRAFFIC ON HER PROPERTY.

MARY GOODWIN INQUIRED ABOUT YARD CLEAN UP.  CLERK WILL PUBLISH THE SPRING CLEAN-UP ORDINANCE.

Page 2

COUNCIL MEETING MINUTES/APRIL 10, 2008

NOTICES & CORRESPONDENCE:


a)
POLK COUNTY ASSESSOR’S OFFICE/BOARD OF EQUALIZATION:

BOARD OF EQUALIZATION MEETING WILL BE HELD IN MCINTOSH, APRIL 24TH, 2008, 4:00 P.M. AT THE COMMUNITY CENTER.

ADJOURNMENT:

MOTION BY BRUCE HAAVEN, SECONDED BY TOBY STROM TO ADJOURN.  MEETING ADJOURNED AT 8:35 P.M.


CLERK







MAYOR

Page 3

